Product Specification & Implementation Plan

Spine Quality & Outcomes System

Multidisciplinary Spine Clinic · Version 1.0 · July 2026

DRAFT FOR CLINICAL AND OPERATIONAL REVIEW — contains no real patient data

# 1. Purpose and scope

The Spine Quality & Outcomes System is a clinical quality-improvement application for a multidisciplinary spine clinic treating cervical, thoracic, lumbar, and spinal-deformity conditions. It is designed to answer five questions: whether patients receive timely and appropriate care; whether they improve in pain, function, and quality of life; whether procedures are performed safely; where patients are lost in the care pathway; and which quality-improvement opportunities require action.

It is a quality-improvement system, not a generic analytics display: every metric carries its denominator and definition, red indicators always resolve to the list of responsible patients, thresholds are governed rather than hard-coded, and the Care-Pathway Tracker turns findings into owned, dated actions.

## 1.1 Users and roles

| Role | Primary pages | Export | Admin |
| --- | --- | --- | --- |
| Clinician (surgeon, physiatrist, APC, nurse) | Executive, Outcomes, Surgical, Nonsurgical, Pathway, Registry | Yes | No |
| Quality administrator | All pages | Yes | Yes — measures & thresholds |
| Clinic manager | Executive, Pathway, Operations, Registry, Data Quality | Yes | No |
| Research analyst | Outcomes, Surgical, Nonsurgical, Registry, Data Quality | Yes | No |
| Data-entry user | Registry, Data Quality, Pathway | No | No |
| Read-only executive | Executive only | No | No |

# 2. Architecture

Three layers with strict separation so the pilot can grow into production without rework:

- Presentation — responsive web application (desktop and tablet). Prototype: modular vanilla-JS single-page app that runs from a folder with no build step. Production: Next.js 14 + TypeScript + React, same page structure.

- Logic — a declarative measure engine (numerator/denominator/exclusions/target/versions evaluated against the data layer), a statistics library (means, medians, SD, IQR, Wilson 95% confidence intervals, p-chart and XmR control limits), and PROM computation (change, % improvement, MCID, PASS, deterioration, window compliance) driven entirely by the administrator-controlled threshold table.

- Data — a repository interface with swappable adapters. Pilot: PostgreSQL loaded by CSV/Excel import with row-level validation. Later adapters: Athenahealth API, hospital data warehouse, PROMIS assessment center/PROM vendor, REDCap, billing extracts, scheduling feeds. Identifiers live in a restricted PHI schema; analytical tables carry surrogate keys only.

## 2.1 Recommended production stack and rationale

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend | Next.js 14, TypeScript, React | Server-side rendering for fast first paint, file-based routing matching the page map, mature ecosystem, easy to staff. |
| Charts | Recharts (or Chart.js) | Declarative, accessible, avoids hand-rolled D3 maintenance. |
| API | Next.js API routes (tRPC or REST) with Zod validation | One deployable unit for a clinic pilot; schema-validated payloads. |
| Database | PostgreSQL 15 | Relational integrity for episode-centric data, row-level security, JSONB for measure version snapshots, ubiquitous hosting. |
| Auth | Auth.js or Keycloak with OIDC; SSO to hospital IdP when available | Role claims drive page visibility and export rights; session timeout and MFA supported. |
| Imports/exports | SheetJS (xlsx), csv-parse; server-side generation of PDF (Playwright print) and Excel | Validated bulk load before EHR integration; printable quality reports. |
| Hosting | HIPAA-eligible cloud (AWS/Azure/GCP) with BAA, or on-premises hospital VM | Encryption in transit (TLS 1.2+) and at rest; nightly encrypted backups; WAL archiving. |
| Integration layer | Adapter modules per source with load-batch provenance | Each feed lands through the same validation pipeline; source and refresh time displayed in-app. |

Rationale for not choosing a BI tool (Tableau/Power BI): the requirement is a workflow system — worklists with owners and due dates, measure governance with version history, threshold administration, drill-down to patient timelines — not only visualization. BI tools can supplement later against the same PostgreSQL schema.

# 3. Minimum viable product

- Eight dashboard pages plus Measure Builder and Threshold administration, exactly as wireframed.

- CSV/Excel import with row-level validation and rejection reporting; CSV/Excel export of registries, worklists, and issue lists; printable report styling.

- Six seed measures (M1–M6) computed live; measure engine supports admin-defined draft measures.

- Role-based page visibility and export gating; audit log of imports, exports, filter changes, and admin edits.

- Synthetic demonstration dataset, clearly labeled on every screen.

Explicitly out of MVP: production authentication/SSO, EHR integration, risk-adjusted comparisons (placeholders and methodology notes only), automated outreach (email/SMS), third-next-available and other metrics requiring scheduling/authorization/OR feeds (shown as labeled blanks, never estimated).

# 4. Page and navigation map

| # | Page | Section | Core content |
| --- | --- | --- | --- |
| 1 | Executive Overview | Dashboards | 14 KPI tiles with denominators/CI/RAG-when-thresholded; 12-month volume trends; every red links to responsible episodes |
| 2 | Patient Outcomes | Dashboards | Longitudinal PROM trajectories with per-timepoint n; cohort filters; MCID/deterioration/completion summary table |
| 3 | Surgical Quality | Dashboards | Complication profile, process metrics, alphabetical surgeon table with case mix and CIs, case-level review |
| 4 | Nonsurgical Quality | Dashboards | Conservative-care funnel, injection response, opioid exposure, escalation, worsening patients |
| 5 | Care-Pathway Tracker | Work | Derived worklist: 10 categories, each item with owner, due date, status, recommended next action |
| 6 | Operations | Work | Access metrics, p-control chart for 14-day access, labeled placeholders for feeds not yet integrated |
| 7 | Patient Registry | Work | Searchable episode table; row click opens full patient timeline; import/export |
| 8 | Data Quality | Governance | Errors/warnings/info counts, categorized issues, import history, audit log, source and refresh stamps |
| 9 | Measure Builder & Thresholds | Governance | Governed measure definitions with versions; new-measure drafts; MCID/PASS threshold administration |

# 5. User workflows

- Monthly quality cycle — analyst imports/refreshes data → Data Quality page issues fixed by data-entry user → quality administrator reviews Executive and measure pages → red tiles drilled to episode lists → findings become worklist assignments → quality committee reviews printable report.

- Weekly care-coordination huddle — Care-Pathway Tracker filtered by category; each overdue item gets an owner and outcome; export to CSV for the huddle worksheet.

- Clinician review — surgeon opens Surgical Quality filtered to own cases; case-level table supports M&M preparation; patient timeline gives full context in two clicks.

- Outcomes program — outcomes coordinator works the Overdue PROMs category daily; portal request first, phone outreach after 7 days; window compliance tracked automatically.

- Measure governance — new measures start as Drafts in the builder; analyst maps data; clinical committee approves definition and thresholds; version history records every change.

# 6. Security and governance plan

- HIPAA-eligible hosting under BAA; TLS 1.2+ in transit; AES-256 at rest; nightly encrypted backups with quarterly restore tests; WAL archiving for point-in-time recovery.

- Role-based access with least privilege (matrix in §1.1); PHI schema separated from analytical schema with independent grants; row-level security enabled.

- Append-only audit log covering logins, views of patient-level data, imports, exports, and every measure/threshold edit; 7-year retention; session timeout 15 minutes with re-authentication.

- Data retention: rejected import payloads 90 days; audit 7 years; clinical data per clinic policy. De-identified analytical extracts for research require research-analyst role and are logged.

- Administrator-controlled measure definitions and MCID/PASS thresholds with mandatory version history; edits reset approval status to pending.

# 7. Phased implementation plan

| Phase | Timeline | Scope | Exit criteria |
| --- | --- | --- | --- |
| 0 — Prototype validation | Weeks 1–4 | This prototype with synthetic data; clinical review of definitions, thresholds, wireframes; decisions list (§8) resolved | Signed-off measure definitions and threshold table v1 |
| 1 — Pilot with historical CSVs | Weeks 5–12 | PostgreSQL + auth deployed; 24 months of historical data imported via CSV; parallel manual validation of every measure against chart review samples | Measures match manual audit within agreed tolerance; data-quality error rate < 2% |
| 2 — Live operations | Months 4–6 | Weekly imports; worklist in daily use; PROM collection workflow (portal/tablet) feeding imports; first quarterly quality report | Worklist categories worked to < 10% overdue; PROM completion trend established |
| 3 — Integration | Months 6–12 | Athenahealth/warehouse adapters (demographics, scheduling, referrals), PROM vendor or REDCap API, authorization feed; blank Operations tiles activate | Automated refresh; manual imports retired except research |
| 4 — Risk adjustment & comparison | Months 12+ | Case-mix model developed with biostatistics support; risk-adjusted views added alongside raw; external benchmark mapping (e.g., registry participation) | Clinically approved model; adjusted and raw shown separately |

# 8. Decisions requiring clinical approval

- MCID and PASS values per instrument and population (the shipped defaults are placeholders; see companion measure document).

- PROM timepoint windows (proposed: 6w ±2w, 3m ±3w, 6m ±6w, 12m ±8w, 24m ±12w) and the anchor rule (procedure date for surgical, first appointment for nonsurgical episodes).

- Definition of 'lost to follow-up' (proposed: no contact for 6 months past expected visit despite two outreach attempts).

- 'Unplanned' readmission/reoperation adjudication rules and who adjudicates (proposed: quality nurse with surgeon confirmation).

- Complication severity scale (proposed 4-level scale vs Clavien-Dindo) and preventability categories.

- Access target (14 days proposed) and warning threshold; PROM completion target.

- Opioid-duration threshold for the amber flag (6 weeks proposed).

- Which measures may appear in externally shared reports versus internal QI only.

# 9. Measures NOT to implement until definitions are validated

These appear in the interface only as display-only or labeled placeholders. Publishing them prematurely would create misleading or indefensible numbers.

- MCID achievement rates (M2) as a performance measure — requires locally validated thresholds per instrument and population; currently display-only.

- PASS achievement — validated thresholds exist for only some instruments; compute only where the threshold table has an approved row.

- Risk-adjusted surgeon comparisons and any ranking — requires the Phase-4 case-mix model, adequate volumes (n ≥ 10 minimum, ideally ≥ 30), and committee-approved presentation rules.

- 30-day 'unplanned' readmission as an externally reported rate — until adjudication workflow distinguishes planned staged returns.

- Injection 'response rate' as an effectiveness claim — observed improvement conflates natural history; report descriptively only.

- Third-next-available appointment, prior-auth turnaround, OR cancellation rate, documentation completion, portal response time — require source-system feeds; never estimate.

- Patient-satisfaction comparisons between providers — survey volumes per provider are below reliable sample sizes.

# 10. Assumptions

- Single clinic, two locations, roughly 100–300 new episodes per quarter; volumes below n=10 suppress comparisons and flag tiles.

- Instrument directions: higher is better for PROMIS Physical Function, Social Roles, SRS-22r; lower is better for Pain Interference, Fatigue, Anxiety, Depression, ODI, NDI, pain NRS.

- Episodes are the unit of analysis; a patient may have multiple episodes (e.g., cervical and lumbar).

- PROM clock anchors to surgery when a procedure occurs, otherwise to the first appointment.

- The prototype's synthetic data is deterministic (seed 20260701) so the clinic can hand-validate every calculation.